Implementation Pro — Manual Steps Guide

Everything you need to do by hand, with tool recommendations for each step

March 2026 • 37 manual steps • 3 products

## Quick reference

| Category | Kit | Notion | Workflows | Est. Time |
| --- | --- | --- | --- | --- |
| Research (I can help) | 3 | 3 | 4 | 2-3 hrs total (ask me to run these) |
| Build the products | 2 | 2 | 3 | 15-25 hrs (the real work) |
| Platform setup (Gumroad) | 1 | 1 | 1 | 2-3 hrs (same process x3) |
| Visual assets | 1 | 1 | 1 | 3-5 hrs total |
| Analytics / UTM | 1 | 1 | 1 | 1 hr total (same process x3) |
| Launch day | 1 | 1 | 1 | 30 min each |
| Post-launch monitoring | 2 | 2 | 2 | Ongoing (15 min/day) |
| Optimization | 2 | 2 | 2 | Week 4+ activity |

💡 I can run ALL the research steps for you right now. Just say “run research for all 3 products” and I’ll search, analyze competitors, and write up findings. That eliminates 10 manual steps immediately.

# Phase 1: Build the products

This is the meat and potatoes — the actual work only you can do. Everything else downstream depends on these being done well.

## Product 1: Playbook Kit templates

You need to create 7 document sets in editable .docx and .xlsx formats. The good news: you already have most of this in your head from running real implementations. This is a documentation exercise, not a creation exercise.

### What to build

1. Kickoff Prep Kit

- Deliverables: Meeting agenda template (.docx), pre-kickoff customer questionnaire (.docx), internal alignment checklist (.xlsx)

- How to build: Start from your last kickoff. What questions did you ask? What did you wish you’d asked? The agenda should be a 60-minute structure with time blocks. The questionnaire should cover: business goals, success criteria, technical environment, stakeholder map, timeline expectations, integration needs, and data migration requirements.

- Tool recommendation: Build in Word (.docx). Use your standard formatting — Arial, clean headers, numbered sections. For the checklist, use Excel (.xlsx) with columns: Task, Owner, Due Date, Status, Notes. Add conditional formatting so “Complete” rows turn green.

💡 Ask me to generate a first draft of any of these templates. I can build the full structure and content based on your frameworks — you just review and refine. That turns a 2-hour writing session into a 30-minute edit.

2. Stakeholder Alignment Templates

- Deliverables: RACI matrix (.xlsx), communication plan (.docx), escalation framework (.docx)

- How to build: RACI matrix — Excel spreadsheet with rows for each deliverable/milestone and columns for each role (Project Sponsor, Implementation Lead, Technical Lead, Customer Champion, CS Manager). Each cell gets R, A, C, or I. Include a legend and a “How to use this” tab. Communication plan — Table format: Audience, Message Type, Frequency, Channel, Owner. Escalation framework — Your three-nudges-then-a-meeting approach, documented as a flowchart-style process.

- Tool recommendation: RACI in Excel with dropdown validation for R/A/C/I values (Data → Validation → List). Communication plan as a Word doc with a simple table. Escalation framework as a one-page Word doc with your three-step process.

3. Scope Management Toolkit

- Deliverables: MoSCoW prioritization tracker (.xlsx), scope change request form (.docx), what’s in/out documentation (.docx)

- How to build: MoSCoW tracker — Excel with columns: Requirement ID, Description, Category (Must/Should/Could/Won’t), Requested By, Date Added, Status, Notes. Add a summary tab with counts per category and a pie chart. Scope change form — One-page Word doc: What’s being requested, Who’s requesting it, Impact on timeline, Impact on resources, MoSCoW classification, Approval/Rejection with signature line. What’s in/out doc — Simple two-column table agreed upon at kickoff.

- Tool recommendation: This is your signature framework. The MoSCoW tracker should be the most polished piece in the kit. Consider adding a “How John uses MoSCoW” instruction page as the first tab in the Excel file.

4. Go-Live Checklist

- Deliverables: Phase-gated checklist (.xlsx) with UAT, staging, pre-launch, launch day, and post-launch sections

- How to build: Excel workbook with one tab per phase. Each tab: Task, Owner, Due Date, Dependency, Status, Sign-off. Add a dashboard tab that pulls completion % from each phase tab using COUNTIF formulas. Include conditional formatting: Red = overdue, Yellow = due this week, Green = complete.

- Tool recommendation: Excel. This is the template buyers will use most frequently. Make it visually clean — freeze panes on the header row, add filters, and include sample data they can delete. A dashboard tab with a simple bar chart showing phase completion makes it feel premium.

5. Status Reporting Templates

- Deliverables: Weekly internal report (.docx), customer-facing status update (.docx), executive summary (.docx)

- How to build: Use your what/why/how framework. Internal report: Overall status (green/yellow/red), completed this week, planned next week, risks/blockers, decisions needed. Customer-facing: Simpler — progress summary, upcoming milestones, action items with owners, next meeting date. Executive summary: One-pager for leadership — project health, timeline adherence, budget status, top 3 risks.

6. Lessons Learned Framework

- Deliverables: Post-implementation retro template (.docx), categorized findings log (.xlsx)

- How to build: Retro template: Structured meeting guide with sections for What Went Well, What Didn’t, What We’d Change, Action Items. Findings log: Excel with columns: Category (Process, Communication, Technical, Scope, Timeline), Finding, Impact (High/Med/Low), Recommendation, Owner, Status. Include a pivot table summary tab.

7. Handoff Documentation

- Deliverables: Sales-to-implementation handoff form (.docx), implementation-to-CS transition doc (.docx)

- How to build: Sales handoff: What was sold (SKUs, pricing, contract terms), what was promised (verbal commitments, custom work), customer goals, key stakeholders, timeline expectations, technical environment, known risks. Implementation-to-CS transition: Implementation summary, remaining open items, customer satisfaction assessment, recommended next steps, support escalation contacts, renewal date.

💡 Batch this work. Set aside 2-3 focused sessions of 2-3 hours each. Session 1: Kickoff + Stakeholder + Scope (the pre-work templates). Session 2: Go-Live + Status Reports (the during-work templates). Session 3: Lessons Learned + Handoffs (the wrap-up templates). Or ask me to draft all 7 and you just edit.

## Product 2: Notion workspace

You’re building a complete Notion workspace with interconnected databases. Here’s what each piece looks like and how to build it efficiently.

### What to build

Databases to create (all linked via relations):

- Engagements DB — Master table. Fields: Customer Name, Status (Kickoff/In Progress/UAT/Go-Live/Complete), Start Date, Target Go-Live, Health (Green/Yellow/Red), Owner, Notes.

- Kickoff Tracker — Linked to Engagements. Fields: Checklist Item, Status, Owner, Due Date, Notes. Pre-populated with your standard kickoff checklist items.

- Stakeholder Matrix — Linked to Engagements. Fields: Name, Role, Influence (High/Med/Low), Communication Preference, Key Concerns, Last Contact.

- Scope Log (MoSCoW) — Linked to Engagements. Fields: Requirement, Priority (Must/Should/Could/Won’t), Requested By, Date, Status (Approved/Pending/Rejected), Notes.

- Decision Log — Linked to Engagements. Fields: Decision, Made By, Date, Context, Impact, Reversible (Yes/No).

- RACI Matrix — Linked to Engagements. Fields: Deliverable, Responsible, Accountable, Consulted, Informed.

- Go-Live Checklist — Linked to Engagements. Fields: Phase, Task, Owner, Status, Dependency, Sign-off.

- Lessons Learned — Linked to Engagements. Fields: Category, Finding, Impact, Recommendation, Owner.

Views to create:

- Dashboard view — Gallery or Board view of all active engagements with health status, grouped by stage

- Kanban board — Board view of engagements by status (Kickoff → In Progress → UAT → Go-Live → Complete)

- Timeline view — Gantt-style view showing engagement start/end dates

- My Tasks view — Filtered view across all databases showing items assigned to the current user

### Sample data

Populate with 2-3 fictional but realistic engagements so buyers see the workspace in action immediately. Example: “Acme Corp CRM Implementation” (in progress, yellow health), “Beta Inc Onboarding Platform” (kickoff phase, green), “Gamma LLC Data Migration” (complete, green). Fill in the related databases with 5-10 realistic items each.

💡 Build the Engagements DB first, then build each related database one at a time. Use Notion’s “Relation” property to link everything back to Engagements. This takes 3-5 hours for the full workspace. Add a “Start Here” page at the top with a walkthrough of how to use each database.

### How to publish on Notion Marketplace

Go to notion.com/templates and click “Submit a template.” You’ll need to share a public Notion page (your template) and fill in: template name, description, category (Project Management), pricing (free or paid). Notion reviews submissions and it can take a few days. While waiting, list on Gumroad simultaneously using a duplicate link to the template.

## Product 3: Automation workflows

You’re building pre-configured workflow templates that buyers can import into Zapier or n8n and customize. Here’s the specific workflow inventory and how to build each one.

### Workflows to build (7 total)

1. Sales-to-CS Handoff Automation

- Trigger: Deal marked “Closed Won” in CRM (Salesforce, HubSpot, or Pipedrive)

- Actions: Create implementation project in PM tool, send welcome email to customer with next steps, notify CS/implementation team in Slack, create kickoff meeting calendar invite, populate customer profile in CS tool

- Zapier: 5-step Zap with CRM trigger → Slack notification → Google Calendar event → Email send → PM tool task creation

- n8n: Webhook trigger → HTTP Request nodes to each tool → exportable JSON template

2. Implementation Status Update Triggers

- Trigger: Weekly schedule (every Monday at 9am) or milestone completion

- Actions: Pull project status from PM tool, format status email, send to customer and internal stakeholders, log to tracking spreadsheet

3. Customer Milestone Notifications

- Trigger: Task status changes to “Complete” on milestone tasks

- Actions: Send celebration email to customer (“You’ve completed Phase 1!”), notify internal team, update project dashboard

4. Support Ticket Routing & Auto-Classification

- Trigger: New form submission or email to support inbox

- Actions: Classify ticket type (support/bug/suggestion/refund/general), route to correct queue, send acknowledgment email, create ticket in tracking system

5. Go-Live Countdown Sequence

- Trigger: Go-live date minus 14/7/3/1 days

- Actions: Send countdown email to customer and internal team with outstanding items, escalate any red-status items

6. NPS/CSAT Survey Triggers

- Trigger: Go-live date + 7 days, then + 30 days, then + 90 days

- Actions: Send survey via Typeform/Google Forms, log response to tracking sheet, alert team if score below threshold

7. Renewal Alert Workflow

- Trigger: Contract end date minus 90/60/30 days

- Actions: Notify CS owner, create renewal task in PM tool, send pre-renewal check-in email to customer

### Build approach

Option A: Build in Zapier first (recommended)

Build and test each workflow in your own Zapier account. Once working, use Zapier’s “Share Zap” feature to create a shareable template link. Export the configuration as documentation. Buyers click your link, the Zap scaffolding appears in their account, and they swap in their own app connections. Zapier has a free tier that supports 5 Zaps with basic triggers, which is enough to build and test.

Option B: Build in n8n (for the tech-savvy audience)

Build workflows in n8n’s visual editor (free self-hosted or n8n.cloud). Export each workflow as a .json file. Buyers import the JSON into their n8n instance. n8n’s community hub also lets you publish workflow templates for discovery. The JSON export is the deliverable — buyers import and customize.

Option C: Build both (maximize market)

Build in Zapier first (larger market), then recreate the logic in n8n. The workflow logic is identical — only the platform mechanics change. This doubles your addressable market. Start with Zapier for the first 3-4 workflows, then add n8n versions iteratively.

💡 Start with workflows 1, 2, and 4 (handoff, status updates, ticket routing). These are the highest-demand workflows and they’re the simplest to build. Save the countdown sequence and renewal alerts for month 2 — they require date math that takes more testing.

### Setup documentation per workflow

Each workflow needs a one-page setup guide. Structure it like this:

- What this workflow does (one sentence)

- What you’ll need (list of app accounts: CRM, Slack, email, etc.)

- Step-by-step setup (with screenshots if possible)

- Variables to customize (what to swap out for your own data)

- How to test (trigger a test run and what to check)

- Troubleshooting (top 3 common issues and fixes)

# Phase 2: Platform setup (Gumroad)

Same process for all three products. Do this once, then replicate.

## Gumroad account setup

- Go to gumroad.com and create a seller account (free, they take a % per sale)

- Set up your profile: name, bio, profile image. Keep it consistent with your LinkedIn presence.

- Connect your payment method (Stripe integration for payouts)

### For each product, create a listing:

- Product type: Digital product (for Playbook Kit and Workflows) or Membership (for subscription access)

- Name: Use the exact product names from life-os

- Description: Paste the landing page copy I generated (from the Word doc)

- Pricing: Set up the subscription tiers. Gumroad supports “Membership” products with monthly/annual billing. For lifetime, create a separate one-time product variant.

- Files: Upload your template files (.docx, .xlsx, .json). Gumroad hosts and delivers them automatically.

- Cover image: Upload your product mockup (see Visual Assets section)

- Free trial: Gumroad supports free trials on memberships. Set to 14 days, no credit card required.

### Pricing table for quick reference:

| Tier | Kit | Notion OS | Workflows | Pro Bundle |
| --- | --- | --- | --- | --- |
| Free Trial (14 days) | $0 | $0 | $0 | $0 |
| Monthly | $12 | $9 | $15 | — |
| Annual | $79 | $59 | $99 | $179 |
| Lifetime | $199 | $149 | $249 | $449 |

💡 Gumroad alternative: LemonSqueezy (lemonsqueezy.com) has better subscription management and built-in tax handling. Same setup process but slightly better UX for subscription products. Worth comparing both before committing. Either works.

# Phase 3: Visual assets

You need product mockups/screenshots for each listing. These don’t need to be designer-quality — clean and professional is the bar.

## Playbook Kit: Product mockup images

What you need: 3-5 images showing template previews. Think: a screenshot of the MoSCoW tracker in Excel, a preview of the kickoff agenda in Word, the go-live checklist with sample data.

### Tool options (pick one):

| Tool | Best For | Cost | Effort |
| --- | --- | --- | --- |
| Canva | Fastest option. Use a product mockup template, drop in screenshots. | Free tier works | 30 min total |
| Figma | Higher quality mockups. Good if you want laptop/tablet frame mockups. | Free tier works | 1-2 hours total |
| Screenshots + Snagit | Simplest. Take real screenshots, add annotations. | $62 one-time (Snagit) or free with Windows Snipping Tool | 20 min total |
| Smartmockups.com | Drop screenshots into device frames automatically. | Free tier (5/mo) | 15 min total |

My recommendation: Use Canva’s free “Product Mockup” templates. Search “digital product mockup” in Canva, pick a clean template, drop in your screenshots. Export as PNG at 1600x900 for Gumroad. Done in 30 minutes.

## Notion OS: Screenshots

Take screenshots of each database view in Notion once you’ve built the workspace and added sample data. Use Notion’s built-in “Full Page” view for cleaner screenshots. Capture: the dashboard, the Kanban board, the scope log, and the RACI matrix. Drop into Canva mockup frames.

## Automation Workflows: Diagram visuals

Create simple flowcharts showing each workflow’s trigger → action chain. These help buyers understand what they’re getting before they buy.

Tool options: Zapier’s own editor shows the workflow visually — just screenshot your Zaps. For n8n, the visual editor is even better for this — the node-based view IS the diagram. Take screenshots of your workflows in the editors. Alternatively, ask me to generate SVG workflow diagrams for each one.

💡 For all three products: create your assets AFTER the product is built, not before. That way you’re screenshotting real content, not mockups of mockups. The authenticity shows.

# Phase 4: Analytics and UTM tracking

Simple setup. Same process for all three products.

## UTM link structure

Create UTM-tagged links for every channel so you know where sales come from. Use Google’s Campaign URL Builder (free) or utm.io.

Structure: gumroad.com/l/[product-slug]?utm_source=[source]&utm_medium=[medium]&utm_campaign=[campaign]

### Links to create per product:

| Channel | utm_source | utm_medium | utm_campaign |
| --- | --- | --- | --- |
| LinkedIn post | linkedin | social | playbook-kit-launch |
| LinkedIn bio link | linkedin | profile | playbook-kit-launch |
| Email sequence | email | newsletter | playbook-kit-launch |
| Direct/share | direct | referral | playbook-kit-launch |

Repeat for each product, changing the campaign name (notion-os-launch, workflows-launch, implementation-pro-bundle).

💡 Gumroad has built-in analytics showing views, conversions, and revenue. For UTM tracking, Gumroad passes UTM params through to its dashboard automatically — no extra setup needed. Just use the tagged links in all your content.

# Phase 5: Launch day actions

Short and sweet. Each product launch takes about 30 minutes of manual work.

## Launch checklist (per product)

- Final review of listing copy, pricing, and files on Gumroad

- Click “Publish” on Gumroad listing

- Post the LinkedIn launch announcement (I’ve already drafted it)

- Add the Gumroad link in the LinkedIn comments

- Trigger the first email in the sequence (or schedule it in your email tool)

- Tell me to update the product status to “active” in life-os

### Email tool recommendation:

| Tool | Why | Cost | Effort |
| --- | --- | --- | --- |
| Kit (ConvertKit) | Built for creators selling digital products. Best automation and landing pages. | Free up to 10K subs | 1-2 hrs to set up |
| MailerLite | Simpler UI. Good automation. Generous free tier. | Free up to 1K subs | 1 hr to set up |
| Beehiiv | Newsletter-first. Great if you want to build an audience long-term. | Free up to 2.5K subs | 1 hr to set up |

My recommendation: Kit (formerly ConvertKit). It’s designed exactly for this use case — creator selling digital products with automated email sequences. Set up the 5-email sequence once, connect it to your Gumroad product, and it runs automatically for every new subscriber.

# Phase 6: Post-launch and optimization

These are ongoing activities, not one-time tasks.

## First 48 hours (per product)

- Check Gumroad dashboard for views, trials started, and sales

- Monitor LinkedIn post engagement (comments, shares, profile visits)

- Respond to any DMs or comments quickly (first 48 hrs is when LinkedIn’s algorithm decides how far to push your post)

- Check support inbox — first tickets become your FAQ content

## Support ticket handling

You don’t need a help desk tool yet. Start simple:

Low volume (< 5 tickets/week): Dedicated Gmail label or a Google Form that emails you. Respond within 24 hours.

Medium volume (5-15 tickets/week): Use Crisp (free tier) or Freshdesk (free tier) for basic ticket management.

High volume (15+ tickets/week): Reassess the product’s support burden. If you’re getting 15+ tickets/week on a digital product, the product documentation needs improvement, not the support system.

## Week 4: A/B testing pricing

After 30 days of data, test pricing adjustments:

- Test one variable at a time. Don’t change monthly and annual pricing simultaneously.

- Gumroad’s A/B test: Create a duplicate product with the new price. Send 50% of traffic to each via different UTM links. Run for 2 weeks minimum.

- What to test first: Monthly price is the most elastic. Try $12 → $15 on the Kit. If conversions hold, you just increased monthly revenue 25% with no extra work.

## Week 4: Evaluate pivot or double-down

After 30 days, tell me to run a performance review. I’ll pull all the sales data from life-os and give you a clear recommendation: keep pushing, adjust positioning, or redirect effort. The data makes the decision, not gut feel.

# Summary: Your complete manual task list

Check each one off as you go. Roughly 25-35 hours of total manual work spread across 25 days.

WEEK 1 (Days 1-7) — Playbook Kit

□  Build 7 template sets (or ask me to draft them for you to edit)

□  Set up Gumroad account + Playbook Kit listing

□  Create product mockup images (Canva, 30 min)

□  Create UTM links for LinkedIn and email channels

□  Set up email tool (Kit/MailerLite) + load 5-email sequence

□  Publish Playbook Kit → go live

WEEK 2 (Days 7-14) — Notion OS

□  Build Notion workspace (8 databases + views)

□  Add sample data for 2-3 fictional engagements

□  Add “Start Here” instruction page

□  Submit to Notion Marketplace + create Gumroad listing

□  Take screenshots for listing images

□  Create UTM links

□  Ask me to generate all Notion OS launch content

□  Publish Notion OS → go live

WEEK 3-4 (Days 15-25) — Automation Workflows

□  Build workflows 1, 2, 4 in Zapier (handoff, status, tickets)

□  Build n8n versions (export as JSON)

□  Write setup documentation for each workflow

□  Create Gumroad listing

□  Screenshot workflows for visual assets

□  Create UTM links

□  Ask me to generate all Workflows + Implementation Pro bundle content

□  Publish Workflows + announce Implementation Pro bundle → go live

ONGOING (Day 25+)

□  Monitor Gumroad dashboard daily (5 min)

□  Respond to support tickets within 24 hours

□  Week 4: Ask me to run a full performance review

□  Week 4: A/B test monthly pricing on highest-performing product

□  Week 4: Add workflows 3, 5, 6, 7 to the Automation Workflows product

□  Month 2: Add n8n versions for all workflows if Zapier-only at launch